WhatsApp Ordering Agent

Architecture Proposal

Per-store AI agent on the merchant's business WhatsApp

ShopManager / George Backend

Prepared 15 June 2026  |  Status: Proposal for review

# Contents

# תקציר מנהלים (Executive Summary)

הלקוח מעוניין שלכל מנהל חנות יהיה AGENT (סוכן חכם) בווטסאפ העסקי שלו, כך שלקוחות הקצה יוכלו לבצע הזמנות ישירות בשיחת ווטסאפ.

האם זה אפשרי? כן, בהחלט. זו יכולת בשלה ונפוצה, המתממשת דרך WhatsApp Cloud API של Meta. ההזמנה שנוצרת בווטסאפ עוברת דרך אותו OrderService.CreateOrderAsync הקיים, ולכן מקבלת אוטומטית התראות SignalR, הדפסת שובר ב-PrintAgent, וזרימת הסטטוסים.

שלוש החלטות מפתח:

- חיבור המספר - מומלץ דרך ספק מורשה (BSP). אילוץ: מספר המחובר ל-API לא יכול לשמש במקביל באפליקציית ווטסאפ הרגילה.

- חוכמת הסוכן - גישה היברידית: מודל שפה (LLM) להבנת טקסט חופשי, יחד עם כפתורים ורשימות מובנים לאישור ותשלום.

- רב-לקוחיות - כל הגדרות הסוכן נשמרות לכל חנות בנפרד וניתנות להתאמה ללא שינוי קוד.

מסקנה: הפיצ'ר ישים, מודרני, ומתבסס ברובו על תשתית קיימת. הערכה: MVP לחנות בודדת תוך כ-4-6 שבועות, ומוצר רב-לקוחי מלא תוך כ-3 חודשים.

# 1. Feasibility & Goal

Goal: Give every store manager an AI agent living on their business WhatsApp number, so the merchant's end-customers can place orders conversationally.

Verdict: Feasible and well-supported. This is built on Meta's WhatsApp Business Platform (Cloud API). The key insight for ShopManager: an order created by the agent is just another order. By routing it through the existing OrderService.CreateOrderAsync, the agent inherits the entire downstream pipeline - realtime notifications, voucher printing, status lifecycle - for free.

# 2. Critical Constraint (read this first)

WhatsApp's official API has one rule that dictates the whole onboarding experience:

A phone number connected to the Cloud API cannot also be used in the WhatsApp / WhatsApp Business mobile app at the same time. Migrating a number to the API removes it from the app.

Each store owner therefore chooses one of two paths at onboarding:

- A dedicated ordering number (recommended default) - the owner keeps their manual WhatsApp on their existing number and uses a second number purely for the agent. Cleanest separation.

- Full migration - the owner moves their existing business number to the API and handles manual conversations through ShopManager's built-in team inbox (6.7) instead of the app.

The architecture supports both; only the number-provisioning step differs.

# 3. Recommended Connection Model

Recommendation: Official Cloud API via a BSP (Business Solution Provider) with Embedded Signup.

| Option | Pros | Cons | Verdict |
| --- | --- | --- | --- |
| Direct Cloud API (self-managed) | No middleman markup; full control | You build & maintain Embedded Signup, billing, WABA mgmt, support | Long-term, high volume |
| BSP - 360dialog | Flat monthly per number, no per-message markup, built for multi-tenant resellers | Less all-in-one than Twilio | Recommended |
| BSP - Twilio | Already a project dependency; great SDK | Per-message markup on top of Meta fees | Good for fast pilot |
| Shared platform number | Simplest; one WABA | No per-store branding; not what the client asked for | Rejected |

Why a BSP first: it removes the hardest parts (Meta business verification, Embedded Signup hosting, per-number billing) so you ship faster, while still giving each store its own branded number. The provider sits behind an IWhatsAppGateway interface, so you can move to direct Cloud API later without touching agent logic.

Cost shape: Meta charges per 24-hour conversation. LLM cost is a few cents per completed order at most, plus the BSP's flat per-number fee. Verify current Meta pricing at implementation - it changes frequently.

# 4. Agent Design - Hybrid

The agent combines free-text understanding with structured, deterministic UI:

- LLM layer (NLU + dialog): interprets natural messages, maps them to catalog items, fills the cart, answers questions - via tool/function-calling so it never invents prices or orders.

- Structured WhatsApp UI: interactive list & button messages for anything that must be exact - item selection, quantity, final confirmation, delivery choice, payment.

- Deterministic state machine: a per-conversation FSM (Greeting, Browsing, Cart, Checkout, Payment, Confirmed) governs allowed transitions. The LLM proposes; the state machine disposes.

The LLM is given tools, not free rein. Tools are the only way it can act:

| Tool | Backs onto (existing service) | Returns |
| --- | --- | --- |
| search_catalog | Product/Catalog query | matching products + prices |
| get_cart / add / update / remove | session store (Redis) | current cart |
| lookup_customer | GetCustomerProfileByPhoneAsync | known customer + last order |
| get_last_order | GetLastOrderItemsAsync | quick reorder |
| create_order | OrderService.CreateOrderAsync (Source=WhatsApp) | order number |
| get_order_status | GetOrdersAsync | live status |

Because create_order is the only path that writes data - and it reuses the existing validated service - the agent cannot bypass business rules, pricing, or promotions.

# 5. High-Level Architecture

Five layers, designed to reuse the existing order domain and to keep the webhook fast and resilient:

Meta WhatsApp Cloud API  |  per-store WABA number (inbound webhook + outbound messages)

v

George.WhatsApp.Gateway (ASP.NET 8)  |  webhook + signature verify + phone_number_id to SiteId routing

v   publish InboundMessage

Message Queue (Service Bus / RabbitMQ via MassTransit)   +   Redis (session + cart state)

v   consume

Conversation Worker (.NET)  |  FSM + Anthropic Claude (tool-calling) + per-Site AgentConfig

v   tools call existing services

EXISTING George.Services (unchanged):  OrderService.CreateOrderAsync to SignalR + PrintJob to PrintAgent

Design principles applied:

- Reuse over rebuild - the agent is a new channel, not a new order system. Orders, printing, notifications, promotions and CRM already exist and are multi-tenant via SiteId.

- Decouple ingestion from thinking - the webhook only validates, routes and enqueues; the LLM/FSM work runs in a separate worker, so a slow model call or traffic spike never drops a webhook.

- Stateless gateway, externalized session - conversation/cart state lives in Redis keyed by (siteId, phone), so gateway and worker scale horizontally.

- Provider abstraction - IWhatsAppGateway hides the BSP; swapping providers is a config change.

# 6. Components in Detail

## 6.1 Gateway

New ASP.NET 8 service (or a module in George.Api for the pilot). Verification challenge + message webhook; verifies the X-Hub-Signature-256 HMAC; resolves phone_number_id to SiteId via the new SiteWhatsAppChannel table; publishes to the queue and returns 200 immediately.

## 6.2 Message Queue

Azure Service Bus or RabbitMQ via MassTransit. Retries, dead-lettering, back-pressure, and de-duplication of Meta's at-least-once redeliveries (idempotency key = WhatsApp message id).

## 6.3 Conversation Worker

Loads per-Site AgentConfig and the Redis session, runs the FSM, calls Claude with the allowed tools, dispatches tool calls to the facade over George.Services, and composes the reply (text + interactive components).

## 6.4 Session & Cart Store

Redis, key wa:session:{siteId}:{phone}, TTL aligned to WhatsApp's 24h service window. Holds FSM state, cart, language, recent context.

## 6.5 Order Creation

The create_order tool maps the cart to CreateOrderReq with Source=WhatsApp and calls the existing OrderService.CreateOrderAsync. No change to the order domain; SignalR + PrintAgent fire automatically.

## 6.6 Outbound Provider

New IWhatsAppGateway in George.Providers/WhatsApp/, mirroring the existing SmsProvider pattern (SendText / SendInteractive / SendTemplate). Per-Site credentials; impls ThreeSixtyDialogGateway and TwilioWhatsAppGateway. Template messages initiate contact outside the 24h window.

## 6.7 Human Handoff (team inbox)

On request or low confidence the worker pauses the bot and raises a SignalR event to staff. Add a lightweight team-inbox view in the shop-manager React app - essential if a store fully migrated its number off the app.

## 6.8 Payments

Pilot: cash / pay-on-pickup plus a hosted payment link from the existing Payment integration, sent in chat. No card data handled in the conversation.

# 7. Multi-Tenancy & Per-Client Adaptability

Everything tenant-specific is data, not code. Two new tables carry it:

## SiteWhatsAppChannel (1 per store)

SiteId, WabaId, PhoneNumberId, DisplayPhone, AccessTokenEncrypted (envelope-encrypted; never plaintext), Provider, Status (PendingSignup / Connected / Suspended), WebhookVerifyToken.

## SiteAgentConfig (1 per store) - the personality & rules knob

Persona / SystemPromptOverride, DefaultLanguage (he/en/ar/ru), Tone, Greeting, BusinessHours, OutOfHoursMessage, MenuMode, PaymentMethods, DeliveryTypes, HandoffKeywords, MaxItemsPerOrder, feature flags.

A new store goes live by completing Embedded Signup (fills SiteWhatsAppChannel) and accepting sensible AgentConfig defaults - no deployment, no code change. Per-client customization = editing config rows, later exposed as an admin screen in shop-manager.

# 8. Technology Choices

| Concern | Choice | Why |
| --- | --- | --- |
| Runtime | .NET 8 | Matches existing team & codebase |
| Webhook API | ASP.NET 8 Minimal API | Lightweight, fast cold path |
| Messaging | MassTransit + Service Bus / RabbitMQ | Resilient, idempotent, scalable |
| Session state | Redis | Fast, TTL-native, horizontally scalable |
| LLM | Anthropic Claude (tool-calling) | Strong Hebrew, reliable structured tool use |
| WhatsApp | BSP (360dialog) then Cloud API behind IWhatsAppGateway | Fast onboarding now, portable later |
| Secrets | Key Vault / envelope encryption | Per-tenant tokens never in plaintext |
| Observability | OpenTelemetry + existing NLog | Trace a message end-to-end |

# 9. Phased Rollout

- Phase 0 - Spike (1 wk): one sandbox WABA number; webhook to echo bot; confirm signature verification and phone_number_id to SiteId routing.

- Phase 1 - Single-store MVP (4-6 wks): hybrid agent for one store: catalog browse, cart, create_order into the real pipeline, confirmation, basic handoff. Cash/pickup only.

- Phase 2 - Multi-tenant (3-4 wks): SiteWhatsAppChannel + SiteAgentConfig, Embedded Signup onboarding, Redis sessions, queue/worker split, payment links.

- Phase 3 - Polish & scale: admin config UI, team inbox, analytics, template library, multi-language, load testing.

# 10. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Number/app conflict (sec. 2) | Surface in onboarding; default to a dedicated ordering number |
| Meta verification delays | Start business verification early; BSP smooths this |
| LLM hallucinating prices/orders | Tool-only writes + FSM + structured confirmation; never trust free text for money |
| 24h window & template approval | Keep conversations inside the window; pre-approve the few templates needed |
| Cost runaway | Cap context length; prefer buttons over free-text round-trips; cache catalog per site |
| Privacy / PII | Encrypt tokens; scope all queries by SiteId; honor existing MarketingApproval flags |

# 11. Net Code Impact

| Change | Type |
| --- | --- |
| George.WhatsApp.Gateway (webhook + routing) | New |
| Conversation Worker (FSM + LLM + tools) | New |
| George.Providers/WhatsApp/ (IWhatsAppGateway + impls) | New |
| SiteWhatsAppChannel, SiteAgentConfig entities + migrations | New |
| Redis + queue infrastructure | New (infra) |
| shop-manager: team inbox + agent config UI | New (frontend) |
| Add WhatsApp to Source enum + staff filters | Minor edit |
| OrderService.CreateOrderAsync, SignalR, PrintAgent | Unchanged |

The core order domain is untouched - the agent is purely an additive channel.

Prepared as a technical proposal for review. Meta policy details, pricing, and BSP terms should be re-verified at implementation time, as they change frequently.